# Client Health Scorecard & QBR Summary

Account: Northwind Trading Co. Engagement: Customer Support Email Triage Agent (Pilot). This is an internal account artifact, not public proof. Sentiment and renewal intent below are recorded only where verified.

# 1. Account Snapshot

Field | Value

Client | Northwind Trading Co.

Lifecycle stage | Active delivery → pilot acceptance

Executive sponsor | Dana Whitfield, VP Customer Operations

Delivery owner | CompleteTech LLC

Contract | ADSA-2026-0142 (8-week fixed-fee pilot)

Renewal / expansion date | TBD (decision at pilot closeout)

# 2. Health Scorecard

Dimension | Score | Trend | Basis

Engagement | Green | Steady | Sponsor attends weekly reviews

Product fit | Green | Up | 93% routing accuracy in evaluation

Adoption | Yellow | New | Reviewer roster not yet finalized

Commercial | Green | Steady | Deposit paid; net-15 terms current

Risk | Yellow | Watch | Security signoff memo pending

# 3. Verified Contacts & Routing

Role | Contact | Notes

Executive sponsor | Dana Whitfield | Go/no-go on launch

Legal / contract | Morgan Reyes, General Counsel | Signature authority

Billing | accounts@northwindtrading.example | Net-15

Security contact | TBD | Needed before launch signoff

# 4. Open Commitments & Follow-ups

• [ ] Share evaluation results pack with sponsor before acceptance demo.

• [ ] Confirm reviewer coverage for Monday peak volume.

• [ ] Obtain security contact for signoff routing.

# 5. Risks & Recommended Actions

> Recommend escalation if the security contact is not identified before the acceptance demo; signoff is a launch blocker.

• Adoption risk: reviewer roster undefined — mitigate with a short enablement session.

• Expansion signal: sponsor mentioned a returns-processing workflow as a possible second pilot (not yet qualified).

# 6. QBR Talking Points

• Pilot is on schedule with strong evaluation results.

• Decision needed on production rollout scope (separate change order).

• Candidate next workflow: returns processing — route to discovery if pursued.